# supply_integration — Learning Journal

A running record of what I built, what I learned, and what went wrong. Written in chronological order.

Project: Standalone ELT pipeline — Makito API → AWS S3 → dbt/DuckDB → Streamlit

GitHub: https://github.com/GavinReid82/supply-integration

────────────────────────────────────────────────────────────

## 24 April 2026 — Week 1: Full Pipeline Build (Days 1–4)

Context: First week after deciding to build a portfolio project. I'm being made redundant from Helloprint and want to rebuild a simplified, standalone version of the supply_integration platform I worked on there — using a real supplier API (Makito), AWS S3, dbt, DuckDB, and Streamlit, all containerised in Docker.

### What I built

AWS S3 bucket (supply-integration, eu-south-2) and IAM user for programmatic access

Python extractor: fetches product catalog, prices, and stock from Makito's XML API and uploads raw Parquet files to S3

dbt + DuckDB transformation layer: 5 staging models + 4 mart tables

Streamlit UI: product catalog with sidebar filters, product images, tiered pricing, and variants

Git repository pushed to GitHub: github.com/GavinReid82/supply-integration

Learning docs for each day (Days 1–4) stored in docs/

### Key things I learned

AWS and cloud storage:

The difference between root account and IAM users — always use IAM, never root for day-to-day work

What the principle of least privilege means in practice

Access key pairs: Access Key ID (not secret) + Secret Access Key (shown once only)

S3 is object storage — paths look like folders but are just long filenames

Newer AWS regions (eu-south-2) need explicit endpoint configuration in tools like DuckDB

Python and extraction:

Virtual environments isolate project dependencies — activate with source .venv/bin/activate

Credentials go in .env, never in code or git

Exponential backoff retry logic: why you wait longer between each retry

XML parsing with ElementTree: fromstring, findall, find, .text

Why I split products/variants/images into three DataFrames (different granularities)

Parquet vs CSV: columnar, compressed, preserves types, readable by DuckDB from S3

dbt and DuckDB:

dbt models are just SELECT statements — dbt handles CREATE TABLE/VIEW

{{ ref() }} builds a dependency graph so models run in the right order

Staging layer: rename, cast, deduplicate. Mart layer: join, aggregate, serve

QUALIFY ROW_NUMBER() OVER (PARTITION BY ...) for deduplication

Unpivoting wide price data (4 columns) to tall rows with UNION ALL

try_cast vs cast — try_cast returns NULL on failure, cast raises an error

LEFT JOIN is safer than INNER JOIN in marts — doesn't silently drop products with missing data

Staging models are views (live S3 queries). Marts are tables (written to DuckDB). UI reads marts only.

Streamlit and the UI:

Streamlit reruns the whole script on every user interaction

@st.cache_data caches query results so DuckDB isn't hit on every rerun

try/finally on DuckDB connections ensures they close and release file locks

DuckDB is single-writer — stop the UI before running the pipeline

Git and GitHub:

git is the tool, GitHub is the hosting service

.gitignore must include .env, .venv/, data/ — never commit credentials

Commit messages should explain WHY, not WHAT

GitHub PATs replace passwords for command-line access — revoke immediately if exposed

### Issues I hit and how I fixed them

Product endpoint structure wrong: I assumed the Makito product API returned a manifest (list of file URLs) based on the Helloprint production code. It actually returns the full catalog XML directly. Diagnosed by printing the raw API response. Rewrote the parser.

_parse_namespace missing after rewrite: When rewriting endpoints.py, I accidentally deleted a helper function still used by fetch_price and fetch_stock. Caused a NameError. Fixed by adding it back. Lesson: test after rewrites.

DuckDB path was a Docker path: profiles.yml had /app/data/supply_integration.duckdb — a Docker container path. Created the local data/ directory and changed to use env_var() with a local fallback.

DuckDB S3 HTTP 400 error: DuckDB's httpfs uses the global S3 endpoint by default. The eu-south-2 region returns HTTP 400 from the global endpoint. Fixed by adding s3_endpoint: s3.eu-south-2.amazonaws.com to profiles.yml.

Column names were DLT-style: The staging model used categories__category_ref_1 (DLT's double-underscore naming). My extractor produces category_ref_1. Updated the model to match.

3 duplicate product refs: The uniqueness dbt test failed — 3 product refs appeared more than once in Makito's source data. Fixed with QUALIFY ROW_NUMBER() OVER (PARTITION BY ref ORDER BY ref) = 1 in the staging model.

Staging view queried from UI caused S3 error: The UI originally queried stg_mko_prices (a view with read_parquet('s3://...')). The plain DuckDB connection doesn't have S3 configured. Fixed by creating mko_prices and mko_variants as materialised mart tables.

DuckDB lock conflict between UI and pipeline: Streamlit held an open DuckDB connection while I ran the pipeline. dbt couldn't acquire the write lock. Fixed with try/finally to close connections immediately. Had to kill the lingering process (kill PID).

dbt not found in subprocess: subprocess.run(['dbt', ...]) failed because dbt is in the venv, not on the system PATH. Fixed by deriving the dbt path from sys.executable: DBT = str(Path(sys.executable).parent / 'dbt')

Personal Access Token exposed: Pasted the GitHub PAT into the username field instead of the password field when pushing. Token was visible in terminal output. Revoked immediately and generated a new one.

### Current project state

Pipeline runs end-to-end: python run_pipeline.py extracts from Makito, uploads to S3, runs dbt, runs tests

7 dbt models (5 staging views + 4 mart tables), 8 tests all passing

Streamlit UI running at localhost:8501 with product images, tiered pricing, variant details

Code on GitHub: github.com/GavinReid82/supply-integration

Docker containerisation not yet done (Day 5)

### Next steps

Day 5: Write Dockerfile and docker-compose.yml, test full containerised run

Write a proper README for the GitHub repo

Add print options (print_printjob endpoint) to the UI

Weeks 5–6: Add Airflow orchestration to replace run_pipeline.py